Summary of OSSE meeting on April 10, 2008 and progress

080526   Draft

April 10, 2008

Attendee

Chris Hill (MSU), Lars-Peter Riishojgaard, Jack Woollen, Tong Zhu, Haibin Sun, Yucheng Son, Michiko

Telecom

Ron Errico (GMAO)

Tom Schlatter, Yuanfu Xie,  Nikki Prive  (ESRL)

Pat Fitzpatrick, Valentine Anantharaj (MSU)

Place:   WWB Rm 209

Presentations are  posted at:

http://www.emc.ncep.noaa.gov/research/JointOSSEs/NR/Apr08/

Tuesday April 8, 2008

Attendee:  Val Anantharaj , Chris  Hill , Lars-Peter Riishojgaard, Fuzhon Weng,  Jack Woollen, Tong Zhu, Haibin Sun,  Michiko Masutani

Discussion about meso scale OSSE at MSU.  Summary will be prepared by Chris.

Agenda at the meeting on 4/10/08

1.  Over view of the progress and related activities

2.  Progress in simulation of radiance

3.  Discussion on plan and coordination with regional OSSE at MSU

Highlights in Progress

1.  GMAO OSSEs in Presentation JCSDA seminar

2.  JMA started working on LETKF

3.  Discussion about simulation of DWL (Summarized in separate note)

4.  Discussion about simulation of radiance  (Summarized in separate note)

5.  OSSE chart by Tom Schlatter

6.  Further diagnostics of   evaluation of T799 NR

7.  Detail plan for OSSE at MSU

8.  Presentation at EGU and  two preprint got ILRC

9.  Parallel script for Joint OSSE is assembled by Yucheng

[Summary of the meeting]

1   Over view of the progress and related activities

Summaries of meeting in Janurary and February, materials are posted at

http://www.emc.ncep.noaa.gov/research/JointOSSEs/NR/Jan-Mar08

Meeting summary

mtg.080110.080221.summary.fnl.doc

2. Simulation of radiance (Detail is summaized in attached note)

Ron Errico summarized the progress in simulation of radiance at GMAO.

Thinning and sampling strategies was not clear.  It will be summarized in attached note on simulation of radiance.

Ron Errico wants to deliver simulated radiance with codes after calibration has completed.

This is not acceptable to NOAA and JCSDA

Discussion at OSSE meeting on April 10, 2008 and follow up

GMAO is simulating Satellite data used in gdas for  Nature run period with same thinning  (every other golf ball).

Ron will write documentation as well as comments in code.  Codes will be available to Joint OSSE team.

Vertically correlated error and random observational error based on error table is added.

Radiance data with and without obs error will be provided.

Tuning at GMAO will be done using adjoint technique.   The radiance data will be released after tuning around end of summer.

NOAA need radiance data for precursor run and tuning can be done at NOAA as well.  It will take time to set up.   Tuning can be done by NOAA as well as GMAO

Michiko said we can wait for data which Ron feels comfortable.  He has clear scientific idea which  we should respect.

NOAA effort to simulate radiance data at thinned foot prints.

Jack will produce 91 level profile at foot print used by operational GDAS.  The data include information required for simulation of radiances.

Tong produced GOES and AMSU.  Haibing may produce HIRS.   Jack is working on Buffering.

This data will help to keep cycle going and we have to prepare for radiation data from GMAO.

3.  Discussion on Meso scale OSSE

MSU_2008Apr_OSSE-plan.080410.ppt

Summary of discussion on April 8 and 10th regarding MSU OSSE will be prepared by Chris Hill.

MSU has plan for OSSE to  evaluate CrIS and ATMS using regional OSSE.

Micth prefer giving away soft ware but Fuzhong wants simulation to be done under his supervision.  Releasing software may not be easy.

If there is any result s4km is better than 12km

There is not much sample.

1:15

Tom Schlatter

Resolution of model

Perturb Boundary condition

How to degrade Boundary condition

MOdify or purturb BC contaminate unrealistic feature

Purturbation  Smaller the inner most region, less time for OSSE.

Grid one is causer than grib2

Chris discussed with Mat Pyle

There is no data assimilation for 4km model

We are not sure if there is any demonstrated advantage  4km resolution model

Tom Schlatter pointed out how T799 NR is feeded from boundary condition

Lars-peter

Meso NR is produced double nesting

NR outer grid OSSE in inner grid

Different BC for grid1 and grid2

Grid1 truth for OSSE

Tom

T799 NR is fed to grid1

Lars-Peter

Purturb so that without obs analysis does not reach to truth

Michiko and Yucheng suggested using RSM

grid1 may be satulated by NR.  Forcing OSSE by inperfect BC

Michiko and Yucheng suggested assimilate T799 NR values to grid1

Michiko suggested using T799 NR

We can wait for 2012 for 4km global model

CrIS is scheduled in 2010

ATMS 1.4km  resolution

Lars-Peter CrIS ATMS comes from money.

CTL

Use Ron's resolution  (gdas)

Who will simulate the data

NESDIS or MSU

Mich suggested MSU then NESDIS developper has to agree

Lars-Peter

We have to follow the funding

Need to write up a conceptual design of this OSSE

Lars-Peter want Tom to involved  get involved in the notion of design of regional OSSE

Tom

Global OSSE to feed regional OSSE

Has not thought about compromise discussed in this meeting.

BC from global OSSE

No plan to for regional OSSE until ESRL get ready for GSI and GFS

ESRL is mainly focus on global OSSE

Jack

not convinced regional OSSE has to wait to for global OSSE

ESRL etc global OSSE become available for regional OSSE

Tom

In that case Global OSSE has to include same data as regional OSSE

Tom

Case study is not good enough for

Justified for expensive instruments.

Lars-Peter

Large demand for Impact study of HESS.  Only regional OSSE can handle high resolution data.

Sessor is to predict meso scale features require more thought.  MSU is trying is to push the limit of current OSSE.

Michiko

NICAM could produce 3.5km NR starting from T799 NR

T799 NR

Simulation of CrIS

CRTM will be able to simulate CrIS 8 month time

SARTA is able to simulate CrIS  but AIRS data from SARTA

[Progress]

1. Michele Rienecker presented JCSDA seminar on April 16.

http://www.star.nesdis.noaa.gov/jcsda/documents/seminardocs/GMAO_JCSDA_20080416.pdf

In her presentation OSSE at GMAO was summarized.

Main participants of OSSE at GMAO are Ron Errico, Runhua Yang, Emily Liu, Arlindo da Silva, Joanna Joiner, Meta Sienkiewicz

Design of an Observation System Simulation Experiment

GMAO is trying to have a complete OSSE Capability within

Arlindo DaSilva and Math McGill are working on simulating DWL from NASA/GSFC.  DWL data are simulated as back scatter.

From the presentation

Goals: Capability at the GMAO

1. Estimate the effect of proposed instruments on analysis and forecast skill by “flying” them in a simulated environment.

2. Evaluate present and proposed data assimilation techniques in a simulation where “truth” is known perfectly.

Requirement

1. A self-consistent and realistic simulation of nature - provided to the community by ECMWF through NCEP.

2. Simulation of all presently-utilized observations, derived from the “nature run” and having simulated instrument plus representativeness errors characteristic of real observations.

3. A validated baseline assimilation of the simulated data that, for various relevant statistics, produces values similar to corresponding ones in a real DAS.

The OSSE Design Plan at the GMAO

A phased approach:

1. Phase one: use a simple approach to produce a significantly more realistic baseline than has been done to date using all observation types currently demonstrated to have significant impacts (rather than attempting to simulate all observations as realistically as possible).

2. Use the adjoint of the GEOS-5 DAS to determine separate impacts of all the simulated observation types for comparison with corresponding impacts in a real DAS.

3. Later phases: add more instruments to the baseline and attempt to

provide more realism to the simulated characteristics of observation and representativeness errors.

This is currently a small effort within the GMAO that we hope to grow.

2   OSSE at JMA

Takamasa Miyoshi and Takeshi Enomoto started working on simulation of conventional data using LETKF.

They have a little trouble in reading NCEP bufr code but managed to read with help from Jack.

Note the data is written in "big endian" and there is a software to convert to "little endian".

3.  Simulation of DWL

Summary of E-mail exchange is in

ADM_Aeolus-simulation_080519.doc can be found in

http://www.emc.ncep.noaa.gov/research/JointOSSEs/forums

There is no link from  forum web site, yet.

As I understood issues discussed are:.

A) Most of major operational centers are expected to assimilate L1B data and I think we agreed that it is very important that L1B data is simulated.  So we can test complete DAS cycle in OSSE before the launch.  However, L1B simulator is not quite ready.

B) There are more than objective to simulate DWL data

DWL data can be simulated as back scatter, L1B or L2B.  The choice will depends on the objective of experiments.

(1) Data impact study to test and select future systems

(2) Simulate ADM-Aeolus data to get assimilation system ready before the launch

(3)Understand the characteristics of the DWL data.  (Back Scatter will be simulated)

C) We have to coordinate KNMI, SWA and NASA

GMAO will simulate 18 types of aerosol for T511 NR  which may affect DWL sampling.  The simulated aerosol will be posted from NASA portal.  These data may be useful to KNMI and SWA.

D) Readiness of data assimilation systems

4.  Simulation of Radiance

Draft  of summary  Simulation_Radiance_draft_080526.doc can be found in

http://www.emc.ncep.noaa.gov/research/JointOSSEs/forums

There is no link

5.  OSSE flow chart by Tom Schlatter

http://www.emc.ncep.noaa.gov/research/JointOSSEs/NR/Apr08/

TWS_GlobalOSSEFlow.1.ppt

6.  Presentation

EGU

ILRC

8.   MSU plan

Meso OSSE MSU will write summary

9.   Paralell scripts for OSSE is prepared by Yucheng Song

Update in web page